# Updated Product Backlog Items (PBI) – GradPlan App (Version 2)

| PBI | Status | Sprint | Estimate | Assigned | Reviewer |
| --- | --- | --- | --- | --- | --- |
| 1. Develop detailed student personas (first‑year, senior, transfer, advisor) | Completed | Sprint 1 | 40 hours | Design Team | Product Owner |
| 2. Create full GradPlan UI prototype (navigation, planner, progress) | In progress | Sprint 2 | 80 hours | UI/UX Team | Project Manager |
| 3. Integrate Firebase Authentication (email login, password reset) | Ready for implementation | Sprint 3 | 60 hours | Backend Developer | Technical Lead |
| 4. Build Firestore database structure (users, courses, semesters) | Ready for implementation | Sprint 3 | 72 hours | Development Team | Technical Lead |
| 5. Implement semester-by-semester course planner | Planned | Sprint 4 | 90 hours | Frontend Devs | Product Owner |
| 6. Add automatic degree requirement checker (major + gen‑ed) | Planned | Sprint 5 | 120 hours | Backend + Logic Team | Technical Lead |
| 7. Create progress tracking dashboard (GPA, credits completed) | Planned | Sprint 5 | 75 hours | Frontend Devs | Project Manager |
| 8. Build smart course recommendation engine (AI-powered) | Future Sprint | Sprint 6+ | TBD | AI Engineer | Technical Lead |
| 9. Conduct usability testing with 10+ students | Future Sprint | Sprint 7 | 50 hours | QA Team | Project Manager |
| 10. Prepare GradPlan MVP documentation + presentation | Future Sprint | Sprint 8 | 40 hours | Marketing & UX | Instructor |