# Product Backlog Items (PBI) – GradPlan App

| PBI | Status | Sprint | Estimate | Assigned | Reviewer |
| --- | --- | --- | --- | --- | --- |
| 1. Write up a persona description (Student Persona - Jasmine Lee) | Ready for consideration | 2 weeks | One senior for 48 hours | Design Team Lead | Project Manager |
| 2. Write up another persona description (Transfer Student - Marcus Rivera) | Ready for consideration | 2 weeks | One senior for 48 hours | Design Team Lead | Product Owner |
| 3. Write up a third persona description (Advisor - Dr. Ellen Hughes) | Ready for consideration | 2 weeks | One senior for 48 hours | Design Team Lead | Project Manager |
| 4. Create GradPlan app prototype screens | Ready for refinement | 3 weeks | Two juniors for 72 hours | UI/UX Team | Product Owner |
| 5. Develop AI-based course planner feature | Ready for refinement | 3 weeks | Two juniors and one senior for 96 hours | Development Team | Technical Lead |
| 6. Build degree tracking and progress visualization module | Ready for refinement | 3 weeks | Two juniors for 72 hours | Development Team | Technical Lead |
| 7. Create user stories for GradPlan features | Ready for implementation | 4 weeks | Two juniors and one senior for 96 hours | Scrum Team | Product Owner |
| 8. Conduct usability testing and gather feedback | Ready for implementation | 4 weeks | Two juniors for 72 hours | Testing Team | Project Manager |
| 9. Finalize GradPlan MVP presentation | Ready for implementation | 4 weeks | One senior for 48 hours | Marketing/Design Team | Instructor |